ORCA SECURITY

Dashboard Configuration Plan  —  Team Views

Widget Specs  •  Filter Logic  •  Alert Routing  •  Rollout

| Document type | Internal planning reference |
| --- | --- |
| Scope | Executives, Security Leadership, Cloud Engineering, Dev Team |
| Platform | Orca Security SaaS (CNAPP) |
| Version | 1.0 — Draft for review |
| Intended audience | CISO, Cloud Security Architect, Cloud Engineering leads |

# 1. Executive Summary

Orca Security consolidates cloud posture management, vulnerability management, identity risk, and compliance into a single agentless platform. Delivering maximum value requires that each team consumes data at the right level of abstraction — board-ready risk scores for executives, program health metrics for security leadership, actionable workqueues for cloud engineers, and scoped app-layer findings for dev teams.

This document defines the specific widget configurations, Orca filter expressions, refresh cadences, and alert routing logic for four role-based dashboard personas. Each section provides a widget table, filter pseudocode, and recommended notification rules.

## Design principles

- Scope over noise — every panel applies the minimum filter set needed to eliminate irrelevant findings for that persona.

- Actionability — each widget maps to a clear owner and remediation path, not just a count.

- Freshness tiers — not all panels need real-time data; cadences are calibrated to decision speed.

- Tag discipline — account/workload tagging is the backbone of scoping; governance of tags is a prerequisite.

- Jira / ticketing integration — engineering views double as live queues; panels link directly to ticket creation.

# 2. Executive View

Audience: CEO, CFO, Board members, and any stakeholder consuming a board-level security narrative.

Goal: Four-to-six KPIs that answer — Are we getting better or worse? Where is our most critical exposure? Are we compliant? — in under 90 seconds of reading.

## 2.1 Widget configuration

| Widget / Panel | Type | Data Source | Key Filters & Logic | Refresh | Priority |
| --- | --- | --- | --- | --- | --- |
| Security score trend | Line chart | Orca Score API | Trailing 90 days, all accounts, no filters — show raw score + 7-day rolling avg | Daily | P1 |
| Industry benchmark | Gauge / KPI | Orca Benchmarking | Compare org score vs Orca peer group (industry = Financial Services / sector tag) | Weekly | P1 |
| Critical attack paths | Alert list | Orca Alerts API | severity=CRITICAL AND status=OPEN AND has_toxic_combo=true, limit 10, sort by score desc | Hourly | P1 |
| Internet-exposed crown jewels | Asset map | Orca Assets API | asset_type IN [S3, RDS, EC2, Lambda] AND internet_facing=true AND has_pii=true | Hourly | P1 |
| Compliance posture | Multi-bar | Orca Compliance API | frameworks=[SOC2, PCI-DSS, CIS-L1, HIPAA], show pass/fail/not-applicable per control family | Daily | P2 |
| Estimated breach exposure | KPI card | Orca Risk Scoring | Sum of estimated blast radius (Orca risk score x asset business value tag) | Weekly | P2 |

## 2.2 Filter logic

The executive view applies minimal filters — it must reflect the true state of the entire cloud estate. The only accepted scoping is by environment tag to exclude non-production accounts from the score.

# Executive score — exclude sandbox/dev accounts

account.tag['env'] NOT IN ['sandbox', 'dev', 'test']

# Crown jewels — internet-facing sensitive assets

asset.internet_facing = true

AND asset.sensitivity IN ['high', 'critical']

AND asset.status = 'active'

# Attack paths — unacknowledged critical combos only

alert.severity = 'CRITICAL'

AND alert.status = 'OPEN'

AND alert.toxic_combo = true

AND alert.acknowledged_by IS NULL

## 2.3 Alert routing for exec-level issues

| Severity | Channel | Assignee / Team | SLA Target |
| --- | --- | --- | --- |
| Critical (toxic combo) | Email + Slack #sec-critical | CISO + Security Lead | 4 hours |
| Crown jewel exposed | PagerDuty P1 | CISO + CTO | 2 hours |
| Score drops > 5 pts | Email to exec distro | CISO | Next business day |
| Compliance failure | Email + Jira epic | Security Leadership | 5 business days |

# 3. Security Leadership View

Audience: CISO, VP of Security, Security Program Manager. Used in weekly standups, team reviews, and board prep.

Goal: Program health at a glance — backlog size and age, remediation velocity, team-level accountability, compliance drift, and attack surface change week-over-week.

## 3.1 Widget configuration

| Widget / Panel | Type | Data Source | Key Filters & Logic | Refresh | Priority |
| --- | --- | --- | --- | --- | --- |
| Alert backlog by team | Stacked bar | Orca Alerts API | Group by owner_team tag, status=OPEN, severity IN [HIGH, CRITICAL], sort by total desc | Daily | P1 |
| SLA compliance tracker | Table | Orca Alerts API | status=OPEN AND created_at < NOW()-SLA_hours, group by severity, show count + oldest | Hourly | P1 |
| Remediation velocity | Line chart | Orca Alerts API | status=CLOSED, group by week(resolved_at), rolling 12 weeks, overlay on open count | Daily | P1 |
| Compliance framework drift | Heat map | Orca Compliance API | New failures since last_scan, grouped by framework and control family | Daily | P1 |
| IAM risk summary | KPI cards | Orca IAM API | role_type=admin AND last_used > 90d; OR permission_count > 500; OR cross_account=true | Daily | P1 |
| External exposure delta | Change table | Orca Assets API | internet_facing=true AND first_seen > NOW()-7d, show new vs removed per week | Daily | P2 |
| Asset coverage gaps | Table | Orca Inventory API | tag['owner'] IS NULL OR tag['env'] IS NULL OR last_scan > 48h | Daily | P2 |
| Repeat findings | Bar chart | Orca Alerts API | status=CLOSED AND reopened_count > 0, group by alert_type, top 10 | Weekly | P3 |

## 3.2 Filter logic

SLA hours are defined per severity tier and must be configured as Orca custom fields or imported via the API. The filter below assumes tags are applied consistently.

# SLA breach detection

SLA_HOURS = { CRITICAL: 24, HIGH: 72, MEDIUM: 168, LOW: 720 }

alert.status = 'OPEN'

AND (NOW() - alert.created_at) > SLA_HOURS[alert.severity]

# Team backlog — map Orca account/tag to team

alert.asset.tag['owner_team'] IN ['cloud-eng', 'platform', 'appsec', 'devops']

AND alert.status = 'OPEN'

AND alert.severity IN ['CRITICAL', 'HIGH']

# New external exposure (last 7 days)

asset.internet_facing = true

AND asset.first_seen BETWEEN NOW()-7d AND NOW()

AND asset.status = 'active'

## 3.3 Alert routing

| Severity | Channel | Assignee / Team | SLA Target |
| --- | --- | --- | --- |
| Critical (any) | PagerDuty P1 + Slack #sec-critical | On-call Security Engineer | 4 hours |
| High — SLA breached | Slack #sec-sla-breach + Jira | Owning team lead | 72 hours |
| New internet exposure | Slack #sec-posture + email | Cloud Engineering lead | 24 hours |
| Compliance drift | Jira epic + email | GRC / Compliance team | 5 business days |
| Medium | Jira ticket auto-created | Owner team (from tag) | 7 days |

# 4. Cloud Engineering View

Audience: Cloud Engineers, SREs, Platform Engineers. Primary day-to-day remediation view for infra-layer findings.

Goal: A prioritized, actionable workqueue filtered to infra-layer findings the team can directly fix — misconfigs, IAM, network, secrets, and logging gaps. App-layer and compliance detail are intentionally excluded.

## 4.1 Widget configuration

| Widget / Panel | Type | Data Source | Key Filters & Logic | Refresh | Priority |
| --- | --- | --- | --- | --- | --- |
| Misconfiguration queue | Alert list | Orca Alerts API | category=MISCONFIGURATION AND severity IN [CRITICAL,HIGH] AND status=OPEN AND layer=INFRA, sort by risk_score desc | Hourly | P1 |
| Internet-reachable CVEs | Table | Orca Vulns API | cvss_score >= 7.0 AND asset.internet_facing=true AND fix_available=true AND status=OPEN, sort by cvss desc | Hourly | P1 |
| Public S3 / storage | Asset table | Orca Assets API | asset_type IN [S3, GCS, AzureBlob] AND acl IN ['public-read','public-read-write'] | Hourly | P1 |
| IAM overprivilege | Table | Orca IAM API | permission_score > 80 OR wildcard_actions=true OR admin_access=true, exclude service accounts marked approved | Daily | P1 |
| Exposed secrets | Alert list | Orca Alerts API | category=SECRETS AND status=OPEN, group by secret_type (API_KEY, PASSWORD, CERT) | Hourly | P1 |
| Lateral movement paths | Graph / list | Orca Attack Paths | path_type=LATERAL_MOVEMENT AND severity IN [CRITICAL,HIGH], show src + dst asset | Daily | P1 |
| Logging / monitoring gaps | Table | Orca Compliance API | control IN [cloudtrail-enabled, flow-logs-enabled, guardduty-enabled] AND status=FAIL | Daily | P2 |
| Unencrypted data stores | Asset table | Orca Assets API | asset_type IN [RDS, S3, EBS, DynamoDB] AND encryption=false AND status=active | Daily | P2 |

## 4.2 Filter logic

The blast-radius filter is key for cloud engineering — it ensures the team focuses on findings with the highest potential impact, not just the highest CVSS score in isolation.

# Prioritized CVE workqueue (infra-layer only)

vuln.cvss_score >= 7.0

AND vuln.asset.internet_facing = true

AND vuln.fix_available = true

AND vuln.status = 'OPEN'

AND vuln.asset.layer = 'INFRA' # exclude app containers owned by dev

ORDER BY (cvss_score * internet_exposure_weight) DESC

# Secrets — exclude approved/rotation-exempt entries

alert.category = 'SECRETS'

AND alert.status = 'OPEN'

AND alert.tag['secrets_exempt'] IS NULL

# Logging gaps — production accounts only

compliance.control IN ['cloudtrail-enabled','flow-logs-enabled','guardduty-enabled']

AND compliance.status = 'FAIL'

AND account.tag['env'] = 'production'

# IAM — skip approved admin service accounts

iam.permission_score > 80

AND iam.tag['admin_approved'] IS NULL

AND iam.last_used_days < 90 # only active identities

## 4.3 Jira integration config

Cloud engineering findings should auto-create Jira tickets. Recommended mapping:

| Jira project | CLOUDSEC |
| --- | --- |
| Issue type | Bug (Critical/High) or Task (Medium/Low) |
| Priority mapping | Orca CRITICAL → P1, HIGH → P2, MEDIUM → P3, LOW → P4 |
| Labels | orca, infra, auto-created + asset_type tag value |
| Assignee logic | Map account tag 'owner_team' to Jira team. Default: cloud-eng-queue |
| Auto-close | Close Jira ticket when Orca alert status = CLOSED or RESOLVED |
| Dedup | One ticket per Orca alert ID; re-open if alert reopens |

## 4.4 Alert routing

| Severity | Channel | Assignee / Team | SLA Target |
| --- | --- | --- | --- |
| Critical | PagerDuty P1 + Slack #cloud-sec-critical | On-call Cloud Engineer | 4 hours |
| High — exposed secret | PagerDuty P1 + Jira P1 | Cloud Security + SRE | 2 hours |
| High — misconfiguration | Jira P2 + Slack #cloud-sec | Owner team | 72 hours |
| Medium | Jira P3 (auto) | Owner team | 7 days |
| Low | Jira P4 (weekly batch) | Owner team | 30 days |

# 5. Dev Team View

Audience: Application developers, DevOps engineers, and squad leads who own specific workloads (containers, Lambda functions, APIs).

Goal: Scoped entirely to workloads the team owns — container CVEs, secrets in app configs, API exposure, and IaC pre-deploy issues. No infra-layer noise from other teams.

## 5.1 Widget configuration

| Widget / Panel | Type | Data Source | Key Filters & Logic | Refresh | Priority |
| --- | --- | --- | --- | --- | --- |
| Container image CVEs | Table | Orca Vulns API | asset_type=CONTAINER AND cvss >= 7.0 AND fix_available=true AND asset.tag['owner']={team_tag}, sort cvss desc | Hourly | P1 |
| Secrets in app layer | Alert list | Orca Alerts API | category=SECRETS AND asset_type IN [LAMBDA, ECS, EKS] AND asset.tag['owner']={team_tag} | Hourly | P1 |
| Unauthenticated APIs | Asset table | Orca Assets API | asset_type IN [API_GATEWAY, LAMBDA_URL] AND auth=false AND internet_facing=true AND tag['owner']={team_tag} | Daily | P1 |
| Vulnerable packages | Table | Orca SCA API | package.cve IS NOT NULL AND epss_score > 0.05 AND asset.tag['owner']={team_tag}, sort by epss desc | Daily | P1 |
| Lambda / serverless risk | Alert list | Orca Alerts API | asset_type=LAMBDA AND category IN [MISCONFIGURATION, IAM] AND severity IN [CRITICAL,HIGH] AND tag['owner']={team_tag} | Daily | P2 |
| IaC pre-deploy flags | Table | Orca Shift-Left API | scan_type=IAC AND status=FAIL AND severity IN [CRITICAL,HIGH] AND tag['owner']={team_tag} | On-commit | P1 |
| Base image health | Table | Orca Container API | image.age_days > 30 OR image.os_eol=true OR image.critical_cve_count > 0, group by image_id | Daily | P2 |
| Runtime anomalies | Alert list | Orca Runtime API | category=RUNTIME_ANOMALY AND asset.tag['owner']={team_tag} AND severity IN [CRITICAL,HIGH] | Real-time | P1 |

## 5.2 Filter logic

The team_tag variable must be set per dashboard instance. Orca supports parameterized saved views — configure one dashboard template and clone per squad, overriding the team_tag value.

# Team scoping — all dev panels use this base filter

asset.tag['owner'] = '{team_tag}'

# OR use multi-value for squads sharing ownership:

asset.tag['owner'] IN ['{team_tag}', '{team_tag}_shared']

# Container CVE — prioritize internet-reachable + fixable

vuln.asset_type = 'CONTAINER'

AND vuln.cvss >= 7.0

AND vuln.fix_available = true

AND vuln.asset.tag['owner'] = '{team_tag}'

AND (vuln.asset.internet_facing = true OR vuln.epss_score > 0.1)

ORDER BY epss_score DESC, cvss DESC

# IaC shift-left — block deploy on CRITICAL

iac.severity = 'CRITICAL' => block_pipeline = true

iac.severity = 'HIGH' => gate_with_approval = true

iac.severity IN ['MEDIUM','LOW'] => warn_only = true

# EPSS threshold for package CVEs (noise reduction)

sca.cve IS NOT NULL

AND sca.epss_score > 0.05 # ~5% exploit probability threshold

AND sca.asset.tag['owner'] = '{team_tag}'

## 5.3 CI/CD shift-left integration

Dev team dashboards are most effective when Orca findings surface in the developer workflow before deployment. Recommended integration points:

| GitHub Actions / GitLab CI | Orca IaC scan step on every PR targeting main — fail on CRITICAL, warn on HIGH |
| --- | --- |
| Container registry gate | Orca image scan on every push to ECR/ACR — block promotion if critical_cve_count > 0 |
| Slack dev channel | Alert #dev-{team_tag}-security when new CRITICAL finding appears on owned assets |
| IDE plugin | Orca VS Code / JetBrains plugin for IaC misconfig hints inline |
| EPSS filtering | Use EPSS score > 0.05 as baseline noise filter for SCA findings — reduces volume ~60% |

## 5.4 Alert routing

| Severity | Channel | Assignee / Team | SLA Target |
| --- | --- | --- | --- |
| Critical CVE (fixable) | Slack #dev-{team}-sec + Jira P1 | Dev team lead + security | 24 hours |
| Exposed secret in Lambda | PagerDuty P1 + immediate Slack DM | Dev team lead + CISO | 1 hour |
| Unauthenticated API exposed | Jira P1 + Slack | API owner + Cloud Security | 4 hours |
| IaC CRITICAL (pre-deploy) | Pipeline block + Slack | PR author | Before merge |
| High / Medium | Jira P2/P3 (auto) | Dev team sprint backlog | 7–14 days |

# 6. Tagging Strategy (prerequisite)

All scoping logic in this document depends on consistent resource tagging in AWS/Azure. The following tags are required across all accounts before dashboard views will function correctly.

| Widget / Panel | Type | Data Source | Key Filters & Logic | Refresh | Priority |
| --- | --- | --- | --- | --- | --- |
| owner | String | All assets | Identifies owning squad or team (e.g. platform, appsec, payments-api) | Required | P1 |
| owner_team | String | All assets | Maps to Jira project / Slack channel for routing (e.g. cloud-eng, devops) | Required | P1 |
| env | String | All accounts | Values: production, staging, dev, sandbox, test | Required | P1 |
| data_sensitivity | String | Storage assets | Values: high (PII/PCI), medium, low, public | Required | P1 |
| admin_approved | Boolean | IAM roles | Flag to exclude approved admin service accounts from IAM alerts | Required | P2 |
| secrets_exempt | Boolean | Compute assets | Flag known/approved secret locations to suppress alerts | Optional | P3 |
| business_value | Integer | Crown jewel assets | 1–5 scale for exec exposure scoring | Optional | P3 |

Enforcement recommendation: implement AWS Config rules or Azure Policy to flag any new resource missing required tags within 24 hours. Treat untagged resources as 'unknown owner' and route to the cloud engineering queue.

# 7. Rollout Plan

## Phase 1 — Foundation (Weeks 1–2)

- Audit and enforce resource tagging across all production accounts (env, owner, owner_team, data_sensitivity).

- Validate Orca account connectivity and confirm scan coverage > 95% of active assets.

- Configure Orca saved views for each persona using the filter expressions in sections 2–5.

- Test alert routing for Critical and High severity — confirm PagerDuty, Slack, and Jira integrations fire correctly.

## Phase 2 — Team rollout (Weeks 3–4)

- Walk cloud engineering team through their view; confirm workqueue is actionable and Jira auto-creation is working.

- Walk dev team leads through their views; clone dashboard template per squad and set team_tag.

- Configure CI/CD IaC scan gates; set CRITICAL = block, HIGH = warn for all pipelines.

- Run first weekly leadership review using the Security Leadership view; calibrate SLA thresholds.

## Phase 3 — Executive & compliance (Weeks 5–6)

- Configure automated weekly PDF/email snapshot of executive view to CISO and exec distro.

- Enable compliance framework dashboards for SOC 2, PCI-DSS, and CIS Level 1.

- Establish baseline score and document for board reporting; agree on target improvement trajectory.

- Run first full monthly program review covering all four dashboard views.

## Phase 4 — Continuous improvement (Ongoing)

- Review and tune noise filters quarterly — adjust EPSS thresholds and severity SLAs based on actual remediation data.

- Add new widget configs as Orca releases new capabilities (runtime, identity, data security).

- Expand Jira bi-directional sync to capture remediation notes back in Orca.

- Publish monthly security metrics digest from leadership view to all engineering leads.

End of document  —  Orca Security Dashboard Configuration Plan v1.0