# Orca Security — Vulnerability Remediation Procedure Plan

30-Day SLA — Critical & High Vulnerabilities

Cloud Security Engineering

May 2026 — Version 2.0

# Orca Security Vulnerability Remediation Procedure Plan

30-Day SLA — Critical & High Vulnerabilities

Classification: Internal — Confidential

Version 2.0 — May 2026

Prepared by: Cloud Security Engineering

## 1. Purpose & Scope

This document establishes the standard operating procedure for remediating Critical and High severity vulnerabilities detected by Orca Security across the organization’s cloud estate. It defines a uniform 30-calendar-day remediation SLA for both severity tiers, assigns accountability across teams, and establishes escalation paths for SLA breaches.

Medium and Low severity findings are excluded from this SLA and are managed through the organization’s standard vulnerability backlog process.

In-Scope Assets:

- Compute instances (EC2, Azure VMs, GCP Compute)

- Container workloads (ECS, EKS, AKS, GKE)

- Serverless functions (Lambda, Azure Functions)

- Managed databases (RDS, Azure SQL, Cloud SQL)

- Storage buckets (S3, Blob, GCS)

- IAM configurations and identity resources

- Network resources (VPCs, Security Groups, NSGs)

- Container registries (ECR, ACR, GCR)

Only alerts classified as Critical or High by Orca’s composite risk score enter this SLA workflow.

## 2. SLA Severity Tiers

Classification is determined by Orca’s composite risk score, which factors in CVSS base score, exploit maturity (EPSS), network reachability, lateral-movement paths, and crown-jewel proximity.

| Severity | Criteria | Remediation SLA | Ack Window | Indicator |
| --- | --- | --- | --- | --- |
| Critical | CVSS 9.0–10.0 / Active exploit (CISA KEV or EPSS ≥ 0.7) / Internet-facing with crown-jewel blast radius / Confirmed lateral-movement path to sensitive data | 30 calendar days | 4 hours | 🔴 |
| High | CVSS 7.0–8.9 / Known exploit exists (EPSS ≥ 0.4) / Reachable from untrusted network / Lateral-movement path to non-crown-jewel assets / Overprivileged identity on production workload | 30 calendar days | 24 hours | 🟠 |

Note: Both tiers share a uniform 30-day SLA. The key differentiator is the acknowledgment window and escalation urgency. Findings below risk score 7.0 are excluded from this SLA.

## 3. Remediation Workflow

┌─────────────────────────────────────────────────────────────────────────────┐
│                    REMEDIATION LIFECYCLE (30-DAY SLA)                        │
├─────────┬──────────────┬────────────┬──────────────┬──────────┬────────────┤
│ DETECT  │    TRIAGE    │   ASSIGN   │  REMEDIATE   │  VERIFY  │   CLOSE    │
│         │              │            │              │          │            │
│ Orca    │ SOC reviews  │ Auto-route │ Patch/Fix/   │ Rescan   │ Document   │
│ scans   │ within ack   │ to owner   │ Rebuild/     │ confirms │ root cause │
│ 24hr    │ window       │ via tags   │ Compensate   │ resolved │ & lessons  │
│ cycle   │ (4h/24h)     │            │              │          │            │
└─────────┴──────────────┴────────────┴──────────────┴──────────┴────────────┘
                                                          │
                                                          ▼ (if cannot fix)
                                                   ┌─────────────┐
                                                   │  EXCEPTION   │
                                                   │  (RER filed  │
                                                   │  before SLA) │
                                                   └─────────────┘

| Step | Phase | Description |
| --- | --- | --- |
| 1 | Detection & Ingestion | Orca Security scans cloud assets (agentless) and publishes vulnerability alerts. Alerts include CVSS score, attack path context, blast radius, and affected asset metadata. |
| 2 | Triage & Classification | SOC reviews each alert within the acknowledgment window (4 hours Critical, 24 hours High). Orca’s risk score confirms severity tier. Alerts below 7.0 route to backlog. |
| 3 | Assignment & Ticket Creation | Auto-rule in Orca creates Jira/ServiceNow ticket tagged with severity, affected asset, owner team, and SLA deadline (detection date + 30 days). |
| 4 | Remediation Execution | Assigned team applies fix: patch, configuration change, image rebuild, IAM adjustment, or compensating control. All changes follow change management process. |
| 5 | Verification & Rescan | Team triggers Orca rescan (or waits ≤ 24 hrs for next cycle). Alert must transition to “Resolved” or “Closed” in Orca. |
| 6 | Closure & Documentation | Ticket closed with root-cause notes, remediation action, and time-to-remediate logged. Lessons learned feed back into detection tuning. |
| 7 | Exception Handling | If remediation cannot complete within 30 days, team files Risk Exception Request (RER) before deadline. Compensating control must be active. |

## 4. Orca Platform Configuration

### 4.1 Alert Routing Rules

- Configure auto-ticket rules for Critical and High alerts only, pre-populated with severity, asset owner tag, resource ARN/ID, and SLA deadline (detection + 30 days)

- Map risk score ranges: 9.0–10.0 → Critical, 7.0–8.9 → High

- Enable deduplication to prevent multiple tickets for same CVE on same asset

- Configure auto-close: if next scan confirms remediation, auto-transition ticket to “Resolved”

### 4.2 Tagging Prerequisites

All cloud assets must carry minimum tags:

| Tag | Values | Purpose |
| --- | --- | --- |
| owner | Team name | Ticket routing |
| environment | prod / staging / dev | Priority context |
| data-classification | public / internal / confidential / restricted | Blast radius scoring |
| crown-jewel | true / false | Severity escalation |

Untagged assets with risk score ≥ 7.0 default to High severity and route to Cloud Engineering for triage.

### 4.3 Scan Cadence

| Scan Type | Frequency | Trigger |
| --- | --- | --- |
| Full asset scan | Every 24 hours | Orca SideScanning (agentless) |
| On-demand rescan | As needed | API or dashboard (post-remediation) |
| Container image scan | On push | ECR/ACR registry event via shift-left |
| IaC scan | On PR | CI/CD pipeline integration |

### 4.4 Integration Requirements

| Integration | Purpose | Severity Trigger |
| --- | --- | --- |
| Jira / ServiceNow | Bidirectional ticket sync | Critical + High |
| Slack / Teams | Alert notifications | Critical + High |
| PagerDuty / OpsGenie | Page on-call | Critical only (≥ 9.0) |
| SIEM (Splunk/Sentinel) | CDR event correlation | All severities |
| Terraform Provider | Dashboards-as-code | N/A |

## 5. RACI Matrix

| Activity | CISO/VP | Cloud Eng | SecOps/SOC | DevOps | GRC |
| --- | --- | --- | --- | --- | --- |
| Vulnerability Detection | I | I | R/A | — | C |
| Triage & Classification | I | C | R/A | — | C |
| Ticket Creation & Routing | I | I | R/A | I | C |
| Remediation Execution | — | R/A | C | R/A | I |
| Verification & Rescan | I | C | R/A | C | I |
| SLA Reporting | A | I | R | — | C |
| Exception Approval | A | C | R | C | I |

R = Responsible | A = Accountable | C = Consulted | I = Informed

## 6. Escalation Matrix

All thresholds calculated from ticket creation timestamp against the 30-day SLA window.

| Trigger Condition | Action | Owner |
| --- | --- | --- |
| 50% SLA elapsed (Day 15), no action | Auto-reminder to assignee + team lead via Slack/Teams | Orca automation / SOC |
| 75% SLA elapsed (Day 22), still open | Escalation to Engineering Manager + Security Lead; daily standup tracking | SOC / Jira automation |
| SLA breach (Day 30+) | Director-level escalation; incident logged in GRC; mandatory RER within 48 hrs | CISO / VP Engineering |
| Critical vuln, no ack in 4 hrs | War-room escalation; page on-call SRE + Security; bridge call | SOC / PagerDuty |
| High vuln, no ack in 24 hrs | Escalation to team lead + Eng Manager; reassignment if no response in 8 hrs | SOC / Jira automation |
| Exception request submitted | VP review within 48 hours; compensating control must be active | Risk Committee |

SLA TIMELINE (30 DAYS)
├─────────────────┼─────────────────┼─────────────────┼──────────────────┤
Day 0             Day 15            Day 22            Day 30
Detection         50% Warning       75% Escalation    SLA Breach
& Triage          (auto-reminder)   (mgr escalation)  (director/CISO)

## 7. Risk Exception Process

### 7.1 Exception Request Requirements

- Justification — Technical reason remediation is not feasible within SLA (vendor dependency, legacy system, production freeze)

- Compensating Control — Interim risk mitigation (WAF rule, network segmentation, access restriction, enhanced monitoring)

- Revised Remediation Date — Must not exceed 60 calendar days from original detection

- Blast Radius Assessment — Orca attack-path context showing residual risk with compensating control

- Approval — CISO/VP for Critical; Director+ for High

### 7.2 Exception Limits

| Rule | Limit |
| --- | --- |
| Maximum renewals | 1 per finding |
| Maximum total remediation time | 60 calendar days from detection |
| Active exploitation (CISA KEV or EPSS ≥ 0.9) | No exceptions permitted |
| Total exception inventory cap | ≤ 5% of open Critical + High count |

## 8. Key Performance Indicators

Tracked weekly by SOC, reported monthly to CISO via Orca Executive Dashboard.

| KPI | Measurement | Target |
| --- | --- | --- |
| Mean Time to Remediate (MTTR) | By severity tier (Critical / High) | ≤ 30 calendar days |
| SLA Compliance Rate | % Critical + High tickets closed within SLA | ≥ 95% |
| Exception Rate | % Critical + High tickets requiring RER | ≤ 5% |
| Reopen Rate | % tickets reopened after closure | ≤ 3% |
| Acknowledgment Compliance | % Critical ack’d ≤ 4 hrs; High ≤ 24 hrs | ≥ 98% |
| Aged Vulnerability Count | Open Critical + High past SLA (rolling) | Trending to zero |
| Attack Path Reduction | Exploitable Critical/High attack paths | QoQ decrease |

## 9. Remediation Playbooks by Finding Type

### 9.1 OS / Package Vulnerabilities (CVE-based)

- Apply vendor patch or upgrade to fixed version identified in Orca alert

- Immutable workloads (containers, AMIs): rebuild image from updated base, push to registry, redeploy

- No patch available: apply compensating control (network isolation, WAF virtual patch) and file RER

### 9.2 Container Image Vulnerabilities

- Update base image to latest patched version (e.g., alpine:3.19, ubuntu:24.04)

- Pin application dependencies to non-vulnerable versions

- Enable Orca shift-left scanning in CI/CD to gate deployments with Critical/High CVEs

### 9.3 Cloud Misconfigurations

- Apply Orca-recommended configuration change (enable encryption, restrict SG ingress, enable logging)

- Update IaC templates (Terraform/CloudFormation) to prevent drift and recurrence

- Reference specific CIS control ID in remediation ticket

### 9.4 IAM & Identity Risks

- Overprivileged roles: scope IAM policies to least privilege using Orca’s unused-permission analysis

- Stale credentials: rotate/deactivate access keys > 90 days; enforce MFA on all human identities

- Cross-account trust: review and restrict AssumeRole trust policies flagged by Orca CIEM

### 9.5 Exposed Secrets & Sensitive Data

- Immediately rotate exposed credential (API key, password, token, certificate)

- Migrate secrets to vault (AWS Secrets Manager, HashiCorp Vault, Azure Key Vault)

- Sensitive data exposure (PII/PHI/PCI): engage Data Privacy team, assess breach notification

### 9.6 Lateral Movement & Attack Paths

- Break attack path at most impactful node: patch CVE, restrict network path, or revoke IAM permission

- Prioritize paths terminating at crown-jewel assets (databases, KMS, CI/CD)

- Use Orca attack path visualization to validate path is broken post-remediation

## 10. Governance & Review

### 10.1 Reporting Cadence

| Frequency | Activity | Audience |
| --- | --- | --- |
| Weekly | SLA compliance dashboard | Security + Engineering leads |
| Monthly | MTTR trends, exception inventory, aged-vuln backlog | CISO + VP Engineering |
| Quarterly | Full vulnerability management program review; SLA threshold evaluation | Executive leadership |

### 10.2 Procedure Review

This procedure is reviewed annually, or upon:

- Major Orca platform updates

- Significant cloud architecture changes

- Post-incident lessons learned

- Regulatory/compliance requirement changes

All revisions require CISO and VP Cloud Engineering approval.

### 10.3 Training Requirements

- All SOC, Cloud Engineering, and DevOps members: Orca platform training within 30 days of onboarding

- Annual refresher on this remediation procedure for all personnel with vulnerability remediation responsibilities

Orca Security Vulnerability Remediation Procedure Plan — v2.0 — May 2026 — Internal Use Only